Present: Andrew, Conor, Ibrahim,Murray, Bill (Murray’s colleague)
Duration: 09:00 – 09:50

Hardware:
- Decide time-frame for hardware
  - Aiming to build over the Christmas Holidays
- Director is happy to buy initial hardware
  - £60
    - Raspberry Pi
    - Controls
    - Power Supply
- Then, if game is of a good quality to warrant an proper arcade, then we’ll start considering screen, box etc.

Game proposal:
- Director is focused on Neural Network being a key part of the project
  - Leaning towards Flappy Bird style game (Advertising what the company does)
    - Real imagery
    - Feed into Neural Network, operating in real time to identify earth’s features:
      - Clouds(to avoid)
      - Emergencies (to capture)
    - Really try to highlight what the company does
    - Using human player is counter-intuitive, as the company is trying to remove this component from satellite process.
      - Therefore makes more sense to have a competition between Neural Network and players
        - Two sprites to compete for object
    - Not exactly like flappy bird
      - Top down view
        - Therefore no flapping
      - Joystick used to move around and capture emergencies with a button
    - Can photoshop images onto satellite images to create more disasters/features
    - Make sprites for users to help identify but neural network can identify separately based on image alone
    - Clouds cause satellite to crash, lose health/die
      - highlight they are bad for the satellite
    - Have to consider running two sprites alongside game in terms performance
      - Smooth gameplay is very important
      - Plan backup
      - Satellites don’t crash as they are on different orbits
    - Consider movement
      - Lateral
      - Both
    - Different modes:
      - Both trying to get the one object
      - Both can get the same object

Other notes:
- Use a different medium for communication, Skype is a bit unreliable
- Murray explained a bit more about what the company does
  - Sensor fusion satellite for identifying objects for users
    - e.g. emergencies, clouds that could block pictures etc
- Raspberry Pi may be underpowered, may have to use ODROID
  - Worse case scenario, process image beforehand
  - Give neural network a headset, with loading bar as an in-between
- Find better place for calling (We had weak signal and had to use audio only at the end and then a hotspot following that)
- Suggested to make two in detail game proposal, identify everything, create really clear focus
  - Identify issues that may come down the line
  - Have plan B’s
  - “Golden Reference”
  - Really discuss games

Deliverables:
- Decided with £60 budget, want we need to get. Email Murray with components we want
  - Check availability for estimate of delivery
- Murray will send link to training set for images and images used in simulation and games last year
- Reduce list to two games and make a very detailed proposal for both(2-5 pages)