Present: Andrew, Conor, Ibrahim(arrived 10.30)
Absent: Vishrut

Stand-ups:

- Everyone:
  - Did some form tutorials on Neural Network

- Conor:
  - Completed first draft of full Flappy Satellite game

Discussed in lab with Viktor:
Commit messages should be in more clear detail
- Begin moving artefacts from source code repository to wiki
- Not all issues closed
- Some issues need to be moved into next iteration milestones

Completed in Lab today:
- Full Snake game proposal
  - Sent Murray both Game proposals
- Hardware decided on
  - Sent Murray costing proposal
Ideas for presentation next week:
- Agenda
- PowerPoint
- Recap at start of meeting (For assessment)
- Have questions prepared
- Demos would be good

Deliverables:
- Customer week next week so we need rough prototypes
  - Prototype Hardware code needed for Raspberry Pi (Vishrut)
  - Prototype Flappy Satellite (Conor)
  - Prototype Snake Satellite (Ibrahim)
  - Some semblance of a Neural Network (Andrew)
- Refactor wiki to move artefacts over from repository (Conor)
- Produce documents for customer meeting (Andrew)

Next Meeting: Monday in Systems lab